**Sprint Backlog 3:**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 5 | As a buyer, I want to make food item price list and quantity. | Design user interface for checkout food price | 1 | 1 | 0 |  | 1 | 0 | 0 |
| Make text file under food item name | 1 | 1 | 0 | 1 | 0 | 0 | 0 |
| Create price setup option in text file place for set food price | 0 | 1 | 0 | 0 | 2 | 0 | 0 |
| Write code for add total price | 0 | 2 | 0 | 1 | 0 | 1 | 0 |
| Test the checkout page | 0 | 0 | 0 | 1 | 1 | 1 | 2 |